STOPANSKA BANKA

PROVISION OF NEW PUBLIC WEBSITE

REQUEST FOR PROPOSAL

(RFP 111-05)

February 2026

Contents

1. Introduction - Summary Description of RFP	4

2. Confidentiality	4

3. Terms and Conditions Regarding Proposal Submission	4

3.1 Place and deadline for submission	4

3.2 Validity of proposal	4

3.3 Method of submission	4

3.4 Signed Offers	5

3.5 Language	5

3.6 Amendments to the RFP	5

3.7 Changes and withdrawal of proposals	5

3.8 Participation Bank Guarantee	5

3.9 Clarifications	5

3.10 Submission fees	6

4. Instructions for Completing the Proposal	6

4.1 General	6

4.2 Structure of proposal	6

4.2.A. Technical Offer	7

4.2.B. Financial Offer	8

5. Evaluation of Proposals	9

5.1 Clarifications	9

5.2 Evaluation Criteria	9

6. Project assignment	9

6.1 Assignments	9

6.2 Right to accept or reject	9

6.3 Good Performance Guarantee	10

ANNEX A - TECHNICAL SPECIFICATIONS	11

Introduction	11

1. Project Overview	11

2. Implementation Phases	11

3. Project Planning	11

4. Ownership and Intellectual Property	11

5. Integration and Modularity	11

Content Scope, Migration and UX/IA Requirements	12

Modules	12

1. Internally Developed Modules – Integration with Website	12

2. Modules to Be Delivered by the Vendor	13

3. Change in design and functionality of modules:	14

Phase 2 Website Redesign Requirements	14

Administrative part (CMS)	15

SEO (Search Engine Optimization)	16

AI and AI Crawler optimization	16

Adaptive Maintenance	17

Other obligations of the Vendor	20

Cyber security requirements	22

ANNEX B - FINANCIAL PROPOSAL	26

1. Price List	26

2. Clarifications	26

# 1. Introduction - Summary Description of RFP

This document and its attachments constitute the Request for Proposal (RFP) of STOPANSKA BANKA [hereto “Bank”].

STOPANSKA BANKA is conducting a competitive process with the aim of procuring services for implementation and maintenance of its public website. The implementation of the project requirements will be carried out under the guidance and supervision of the executives of the competent Department. The services will be delivered remotely.

The Bank reserves the right to send this invitation to the eligible Vendor(s) [hereto “Vendor(s)”] it wishes, at its discretion.

# 2. Confidentiality

The Vendor is obliged to consider any information / data exchanged within the framework of this invitation as confidential - secret.

The Vendor and the Bank may channel information / data which in their entirety are characterized as “confidential - secret”, only to those directly involved in the work covered by this invitation.

The above terms apply without time restrictions.

# 3. Terms and Conditions Regarding Proposal Submission

## 3.1 Place and deadline for submission

Potential service providers shall submit the proposals, via email to ProcurementSB@stb.com.mk, by Wednesday 11.03. 2025 at 13:00 North Macedonia Local Time.

It is expressly stated that, after the above date and time, no proposal shall be accepted by the Bank.

The Bank reserves the right to extend the said deadline. In such case, potential service providers shall be notified in writing.

## 3.2 Validity of proposal

The proposal shall remain valid for a period of 6 months after submission.

## 3.3 Method of submission

The proposal must be submitted in 3 separate parts bearing the following indications:

- Technical Proposal and other Documents (as set out in Annex A hereof)

- Financial Proposal (as set out in Annex B hereof)

- Participation Bank Guarantee (see 3.8)

The Participation Bank Guarantee will be submitted:

- As a scanned copy included in the Annex A-Technical Proposal,

- Original, to be sent in a sealed envelope only by courier to the address below, until the final offer submission date:

STOPANSKA BANKA Procurement Department Administrative Support Division 11 Oktomvri br. 7 1000 Skopje, North Macedonia

## 3.4 Signed Offers

The whole proposal shall be signed electronically (qualified e-signatures according to e-idas regulation). If the above is not possible, all pages of the proposal shall be numbered and signed by the potential service provider.

The proposal shall not bear any handwritten underlining, deletions, or notes.

## 3.5 Language

The proposal and its annexes, the entire correspondence related to the proposal, the contract and any bibliographical references that may accompany the proposal (e.g. prospectuses, manuals) shall be in English.

## 3.6 Amendments to the RFP

At any time prior to the expiry of the submission deadline, the Bank may, for any reason whatsoever, at its own initiative or in response to clarification requests, change the content hereof through additions or amendments.

Any additions/amendments shall be notified in writing to all potential service providers who have received the RFP and shall be binding upon them.

## 3.7 Changes and withdrawal of proposals

No Vendor can withdraw and/or change their proposal following its submission. In the event of withdrawal of the bid, the participation Bank Guarantee (see 3.8) may be forfeited.

## 3.8 Participation Bank Guarantee

An unconditional Participation Bank Guarantee shall be issued, by any Bank except STOPANSKA BANKA and submitted by the bidders. The Participation Bank Guarantee shall amount equal to € 5.000,00 and shall be returned: a) to the successful bidder upon the submission of the Good Performance Bank Guarantee and (b) to all unsuccessful bidders upon award of the project. It is hereby stated that in any case the Participation Bank Guarantee shall be forfeited upon first demand by the Bank.

## 3.9 Clarifications

In case of doubts as to the meaning of any part of this RFP, or of any additional queries on this Request for Proposal, or for any further information regarding the RFP documents, the Bidder should request additional clarifications on the content of the RFP, via e-mail, by Friday 27.02.2025 at 13:00 North Macedonian Local Time.

The Bank, at its own discretion, shall deliver its answer in due time, communicating all questions and answers to all potential service providers.

Clarifications through telephone or email shall not be provided.

The Bank may decide to hold meetings with potential service providers, if it thinks this is necessary in case of large number of questions.

It is expressly specified that participation in the RFP and submission of a relevant Proposal imply that potential service providers have taken knowledge of, fully understand and unreservedly accept the terms hereof.

## 3.10 Submission fees

The Bank shall not be liable nor pay any compensation for expenses or losses incurred by the potential service provider, arising from and/or related to the preparation or the submission of their proposal.

# 4. Instructions for Completing the Proposal

## 4.1 General

Potential service providers shall examine in depth the business requirements (deliverables) and meet the needs arising, as set out in Annex A hereof.

Potential service providers shall be able to provide the services required, as set out in this RFP along with its Annexes.

In any event, the Vendor shall be solely liable for the performance of the relevant contract, even if subcontractors are engaged. In such case, potential service providers shall notify the Bank of the subcontractor(s) and the scope of the services to be undertaken thereby, and they shall be solely liable for proper performance of such services. The Bank can approve or reject as “non suitable” any subcontractor.

Potential service providers shall comply with the proposal structure, as described below.

## 4.2 Structure of proposal

The offers of the Vendors must contain, among others, the following elements:

- Detailed description of the services offered (in accordance with the requirements of this invitation).

- Detailed description of the method of execution of the project (in accordance with the requirements of this invitation).

- CVs of the proposed consultants.

- Required time for the start of the provision of services from the date of assignment.

- Detailed financial offer as described below and in accordance with the Price Schedule of Annex B.

## 4.2.A. Technical Offer

This should include:

4.2.Α.1. Answer to Annex A

Vendors are invited to present a detailed description of the way the services will be provided, and the requirements will be met, in accordance with the contents of Annex A.

Any additional characteristics that the Vendors are willing to offer, beyond the minimum requirements, must be described in detail and as a continuation of Annex A.

In addition, they should indicate the required preparation time from the assignment of the project until the full operational readiness of the Vendor to start providing the services.

The Vendor must attach to its offer all the necessary documents that certify its ability to perform the project. Such documents may be:

- An explicit declaration by the Vendor that it has the appropriate specialized personnel who will be available throughout the duration of the project, to ensure the successful and timely completion of the project.

- Description of the skills of the personnel who will provide the requested services within the framework of the project.

Security measures and standards that the Vendor intends to adopt to ensure the confidentiality of the data that will be made available by the Bank.

The files concerning the technical solution are submitted in .pdf or .docx or xlsx format.

4.2.Α.2. Presentation of the Service Provider

Potential service providers shall file a description of their firm, stating in detail the following:

- Active years in providing such services.

- Customer list with similar/relevant projects over the last 3 years (project summary, extent, and year of implementation to be included). Along with the list, they shall submit references by such customers, evidencing good performance regarding the relevant supplies/services.

- Explicit declaration stating that the Vendor has in place adequate specialized personnel for the full duration of the project implementation, so that successful and timely completion of the project is assured.

- Security measures and standards to be used by the service provider, for the purpose of ensuring the confidentiality of data provided by the Bank, should be outlined in the proposal.

Potential service providers shall comply with Corporate Social Responsibility (CSR) rules, as provided for in the relevant EU framework, regarding issues such as:

- environmental protection,

- child labour,

- health and safety in the workplace.

Potential service providers know, implement, and do not violate the current legislative and regulatory framework for the prevention of money laundering and terrorist financing.

Potential service providers have been informed and comply with the Bank’s Code of Ethics which is available on the Bank’s website (https://www.stb.com.mk/en/the-bank/data-and-reports/corporate-governance/).

4.2.A.3. Declarations

- Vendors must declare that they assume full responsibility for resolving, at their own expense and cost, by providing any required parts and services, any problems that may arise because of an incomplete degree of integration of the proposed solution into the existing network.

- In addition, Vendors must declare that in the event of award of the project, the Bank reserves the right to take any action it deems appropriate (including a claim for compensation), in the event that inconsistencies are found between the responses to this Invitation to Tender and the (actual) functionality of the systems that will ultimately be delivered to the Bank.

- The Vendors must declare that in the event of the award of the project, they are solely responsible for compliance with all the provisions of the labour law and social security legislation for the personnel employed by the Vendor for the execution of the project.

- They are solely responsible for compliance with all the provisions of the labour law and social security legislation for the personnel employed by the Vendor for the execution of the project, any violation by the Vendors of the obligations arising from the above-mentioned provisions, gives the right to the Bank to interrupt the work and terminate the relevant contract without compensation without notice.»

- They are obliged to compensate any damage caused to the Bank by claims of their employees or any subcontractor approved by the Bank used by the Vendor, as well as Social Security Institutions for debts related to the provision of services by employees of the Vendor or the beforementioned subcontractor for the execution of the work.

4.2.A.4. Penalty Clause

In the event of poor performance of the project or the services required, a relevant penalty clause shall apply, for an amount to be determined upon drafting the contract terms.

“Poor performance” through the fault of the service provider, is held to be any deviation from the requirements or technical specifications, as set out in detail herein, as well as from the contractual terms to be agreed upon in the future.

## 4.2.B. Financial Offer

The financial offer shall contain detailed pricing information on all the services related to this RFP and Annexes hereof.

It shall include all current and future expenses, without exception, of potential service providers and any charges (taxes, fees, etc.), pursuant to this RFP and the Annexes hereof.

Prices shall be completed in Price Schedules based on the attached Annex B “FINANCIAL PROPOSAL”, taking into consideration the terms and requirements of Annex A.

Prices shall be expressed in EURO excluding VAT.

The Financial Offer shall clearly state the cost of services provided.

If additional material, services, personnel etc. from the Bank are required, such requirements shall be clearly specified, otherwise they shall be deemed to be entirely borne by the potential service provider.

# 5. Evaluation of Proposals

## 5.1 Clarifications

To evaluate the proposals, the Bank may request clarifications in writing regarding any part thereof. Potential service providers are obliged to respond in writing within the timeframe to be determined by the Bank.

## 5.2 Evaluation Criteria

The Bank shall determine to what extent the solution(s) cover(s) its needs and the ability of the selected service provider to complete the project.

The Bank shall not be bound to assign the project to the lowest bidder; it reserves the right to select a service provider at its sole discretion and assign the project thereto.

The Bank will select the most advantageous offer at its discretion. Some of the selection criteria are listed below in random order of priority:

- meeting the requirements and specifications of Annex A.

- the most advantageous proposal from a financial perspective.

- previous experience in performing/providing similar projects/services.

# 6. Project assignment

## 6.1 Assignments

The Bank shall assign the project to the Vendor whose proposal is assessed to meet the requirements, and who is able to perform the project.

## 6.2 Right to accept or reject

The Bank shall not be bound to assign the project to the Vendor who is first in the final ranking, nor to justify its decision. Moreover, the Bank shall not be bound to procure all services, and it can cancel the entire procedure and dismiss all potential service providers at any time prior to project assignment, at no charge to the Bank, without obligation to justify such decision.

In any event, the Bank shall not be bound to assign the project to a sole potential service provider. It reserves the right to eventually decide to assign all or part of the project to more than 1 potential service providers.

If the entire procedure is cancelled or all potential service providers are rejected, the Bank is entitled to express anew its interest in repeating the RFP whenever it sees fit and to accept new proposals under the same or different terms.

If the Vendor finally selected does not turn up to sign the project and deliver a bank guarantee for good performance, the following sanctions shall be imposed, cumulatively or alternatively, at the Bank’s discretion:

- Ipso jure disqualification regarding assignment of the specific project and deprivation of all rights arising from adjudication thereof.

- Assignment by the Bank of the specific project to another potential service provider.

- Claim for restitution of any loss, damage and expenses incurred by the Bank as a result of the potential service provider’s failure to meet the undertaking in a timely manner.

## 6.3 Good Performance Guarantee

Within a period of 15 days as of the Bank’s notification regarding assignment of the project, the successful service provider shall submit a Good Performance Bank Guarantee, for an amount equal to 10% of the assigned project’s cost, whose time duration will be defined with the execution of the contract. The Good Performance Bank Guarantee shall be issued in favour of STOPANSKA BANKA.

STOPANSKA BANKA Skopje, 19th February 2026

ANNEXES

# ANNEX A - TECHNICAL SPECIFICATIONS

# Introduction

## 1. Project Overview

Stopanska Banka AD – Skopje (hereinafter: “the Bank”) currently operates its public website at https://www.stb.com.mk. The existing website is on a legacy Umbraco CMS platform and is hosted on-premises. To enhance scalability, security, and user experience, the Bank intends to redesign and migrate the website in multiple phases.

## 2. Implementation Phases

Phase 1: Website implementation on CMS on Microsoft Azure (Deadline: H1 2026)

- Reimplement the current website design on the Microsoft Azure cloud platform within the Bank’s tenant, using Azure Web App Service.

- Utilize the latest supported version of one of the following CMS platforms supported on Azure Web App Service: Umbraco, Drupal, or Joomla.

Phase 2: Full website redesign (Deadline: H2 2026)

- Redesigning the website based on design elements provided by the Bank.

- The reference website for the new visual design and user experience is https://www.nbg.gr/en/.

- The website will also need to be accessible via the domain: https://stb.mk

## 3. Project Planning

The Vendor shall prepare a comprehensive project plan aligned with the above timelines. This plan must enable the Bank to allocate complementary resources effectively and ensure smooth implementation.

## 4. Ownership and Intellectual Property

- All source code, design assets, and transferable copyrights created under this contract shall become the exclusive property of the Bank upon delivery.

- The source code must be delivered in electronic form.

- The Bank retains full rights to modify, upgrade, and extend the source code as needed.

## 5. Integration and Modularity

The redesigned website must support modular integration, allowing the Bank to add or remove internally developed applications without vendor intervention. Several internal modules are connected to the Bank’s data systems and use the website’s branding and style elements. Therefore, the solution must provide functionality for seamless addition or removal of these modules, ensuring flexibility in appearance and composition.

# Content Scope, Migration and UX/IA Requirements

Content Types Included

The solution must support and migrate minimum the following content types:

- Static pages

- News and announcements

- Regulatory disclosures

- PDFs and structured data

Migration Expectations

- Phase 1 (Website implementation on CMS on Microsoft Azure):

  - Lift-and-shift migration of existing content (indicative estimate: over 150 internal links)

  - Content cleanup to remove duplicates, outdated items, and broken links

- Phase 2 (Full website redesign):

  - Content rewriting or SEO-optimized rewriting (Vendor to propose approach)

Content migration

- All content migration activities must be performed by the Vendor, including extraction, transformation, loading, cleanup, and quality assurance.

Information Architecture (IA)

Optimization of the existing IA is required in Phase 1.

A full IA redesign will be required in Phase 2.

User Journeys

Vendor is expected to propose user journeys as part of their solution.

UX Research & Testing

UX research and usability testing are required, especially for Phase 2.

Accessibility

The Vendor must conduct accessibility testing in accordance with WCAG 2.2 AA, using both automated and manual testing methods.

# Modules

## 1. Internally Developed Modules – Integration with Website

The following modules are maintained internally by the Bank’s team, not by the Vendor. However, the Vendor will be responsible for ensuring that these internally developed modules are properly integrated and linked to the website for seamless functionality.

- Self-service for electronic banking customers

https://epin.stb.com.mk

This is a section where bank customers have several services to use, using their credit/debit card details to access or register for

- Digital banking registration

- First registration for M-token

- Reactivation / Token replacement (new activation code)

- Username verification for i-bank services

- Password reset for i-bank services

All of these are further connected to internal SQL databases and 2 other web services, with strong security behind each part of them.

- Inactive accounts

https://www.stb.com.mk/NeaktivniSmetki.aspx

A tool for Bank’s customers to search for their inactive accounts or accounts that will be deactivated. We use simple verification and authentication of the customer/account. The data is stored in an internal database and is filled in by bank employees.

- Inbox – Portal for informing clients about payment instruments

https://www.stb.com.mk/inbox.aspx

A section where customers can view all relevant data about the bank's payment instruments. Customers access this section with simple verification and authentication. The data is stored in an internal database and is filled in by bank employees.

## 2. Modules to Be Delivered by the Vendor

- Exchange rate

https://www.stb.com.mk/finansiski-pazari/kursna-lista/

An internal application is used to fill in and define the bank's currency exchange lists. The data is in an internal database. That data is used on the website.

- Public tariffs

https://www.stb.com.mk/naselenie/tarifi-naselenie/

https://www.stb.com.mk/pravni-lica/tarifi-pravni-lica/

An internal application is used to fill in and define the bank's tariffs. The data is in an internal database.

- Human Resources Applications

https://www.stb.com.mk/kariera-vo-sb/#

A simple form for entering employment applications that are reviewed by the human resources department. The data is stored in the bank's internal database and used by the human resources department.

- Real estate sales

https://www.stb.com.mk/ostanati-sodrzini/prodazba-na-imot/prodazba-na-imot-od-khipoteka/

An internal application is used to fill in the bank's properties for sale. The data is in the internal database.

## 3. Change in design and functionality of modules:

The changes and development of these 2 modules will be implemented from both sides, the Bank and the Vendor

Human Resources Applications

Instead of the current Career menu, which only houses job advertisements, a new and more comprehensive Human Resources menu should be created, which will define 4 submenus and more content, photos, and designs.

The same is aimed at affirming the HR approach in the Bank (internally and externally), improving Employer branding, increasing and highlighting the HR approach, and improving the visibility and accessibility of the website content for every visitor/job candidate.

It is necessary to add a new position to the Human Resources main menu as shown in the example.

Adding/removing and changing General text and introductions for submenus and photos or short videos is necessary.

Real Estate Sales

Add the ability to upload multiple photos (currently only one can be uploaded) in a way that will look like a field/slideshow with multiple photos; add a tool that will display the location via Google Maps. Remove the pop-up window that opens when a specific property is selected from the list (given that the proposed layout would lead to a new link/window instead of a pop-up window).

# Phase 2 Website Redesign Requirements

- Implement a modern, visually appealing design that uses modular content blocks for flexible layout and easy updates.

- Incorporate multimedia elements (images, videos, animations) to create an engaging and dynamic user experience.

- Ensure full responsiveness across desktops, tablet, and mobile devices, using a mobile-first approach and optimizing different screen sizes and interaction patterns.

- Comply with latest WCAG accessibility standards, including features such as keyboard navigation, screen reader compatibility, and appropriate color contrast.

# Administrative part (CMS)

This section should include the following functionalities:

1. Roles & Permissions

- Required roles: Admin, Editor, Reviewer

- Support for creating custom roles.

- Granular permissions at page, section, and content-type level.

2. Page Creation

- Simple, intuitive process for creating new pages.

- Standardized templates defining layout, look & feel.

- Instructions for adding or removing internally developed modules.

3. Page Editing

- Ability to edit all existing pages directly through the CMS.

4. Document Management (Per Page & Global)

- Overview of all documents attached to each page.

- Ability to add, update, or remove documents in a simple and intuitive way.

- Support for uploading/removing any number of documents across menus and submenus.

5. Menu & Submenu Management

- Ability to add, rename, and remove menus and submenus.

6. Banner Management

- Ability to add and remove banners (e.g., hero images, promotional content).

7. Approval Workflow

- Minimum workflow: Draft → Review → Publish

- Support for comments, notifications, and multi-step approval processes.

8. Versioning & Rollback

- Automatic version history with author and timestamp.

- Ability to compare versions and restore previous versions.

9. Multilingual Workflow

- Support of two current languages (MK, EN), with the ability to add additional.

- Separate language versions for each page.

- Translation workflow (Draft → Translate → Review → Publish).

- Ability to mark translation status and sync structure across languages.

10. User Administration

- Tools for managing user accounts, permissions, and roles.

- Built-in protection against unauthorized access to the data.

11. Backup & Archiving

- Full backup capability for all website content.

- Support for archiving and restoring historical data.

# SEO (Search Engine Optimization)

The Vendor is required to implement comprehensive SEO services to ensure the Bank’s website achieves high visibility and ranking on major search engines. This includes:

- Optimizing all web pages in accordance with W3C standards and search engine guidelines, with particular emphasis on Google’s recommendations.

- Structuring and organizing text content for clarity and relevance.

- Creation and deployment of a fully structured sitemap covering all site pages, optimized for search engine indexing.

- Defining and implementing all necessary meta tags, including titles, descriptions, keywords, and robots’ directives for every page.

- Adding descriptive attributes for HTML elements and ensuring semantic markup.

- Optimizing footer elements and internal linking for improved navigation.

- Measuring and reporting the effectiveness of SEO elements using specialized tools.

- Integrating and configuring analytics tools such as Google Analytics and Microsoft Clarity for tracking website traffic and user behavior.

The Vendor must ensure that these activities are performed in a way that supports ongoing monitoring and continuous improvement of the website’s search engine performance.

# AI and AI Crawler optimization

The Vendor must ensure that the website is optimized for AI crawlers and automated agents. This includes:

- Implementing page structures that allow easy conversion of content into HTML and Markdown formats for compatibility with AI-driven tools.

- Adding clear instructions for bots, including defining allowed and prohibited regions through appropriate directives (e.g., robots.txt and meta tags).

- Ensuring these optimizations support self-diagnosis and self-healing mechanisms described in the maintenance section, enabling automated monitoring and corrective actions.

The Vendor should follow best practices for AI crawler optimization and provide documentation on how these features are implemented and maintained.

Useful reference:

https://developers.google.com/search/docs/crawling-indexing/overview-google-crawlers

https://llmstxt.org/

https://searchengineland.com/ai-optimization-how-to-optimize-your-content-for-ai-search-and-agents-451287

# Adaptive Maintenance

1. Objective:

The Vendor should provide comprehensive adaptive maintenance services for the Bank’s new website and associated application software. The Vendor will ensure optimal performance, security, and reliability of the system, while supporting future scalability and interoperability.

2. Preventive Maintenance

Preventive maintenance must guarantee quality and timely upkeep of application software, ensuring uninterrupted functionality of all related applications and databases.

Key requirements:

- Anticipating future needs in data and design.

- Ensuring all modules support reporting and communication with external systems via industry-standard protocols (e.g., syslog for log export, API interfaces for bidirectional communication).

- Comprehensive analysis of interfacing solutions for module-specific scenarios.

Activities:

- Continuous monitoring and diagnostics of the software solution to identify and proactively resolve technical and system defects.

- Maintenance of all application types (web-based solutions, web services, data processing for external institutions, internal calculations).

- Log monitoring and error resolution for each application.

- Performance optimization, including code and database logic improvements.

- Support of the defined log analytics systems.

- Database consistency checks, load reviews, query optimization, and index management.

- Backup and disaster recovery planning, including procedures for archiving and restoration of data.

- Implementation of security recommendations from vulnerability assessments and penetration tests.

- Consultations for migration to new operating systems and technologies.

- Generation and improvement of statistical reports.

- Regular patch management and reporting.

3. Reactive Maintenance

Reactive maintenance involves resolving reported incidents promptly, minimizing data loss and downtime.

This includes:

- Root cause analysis and resolution of system failures.

- Data recovery in cooperation with backup operators for scenarios such as:

  - Data corruption or deletion due to user error.

  - Malware infections or hardware defects.

  - Damage caused by force majeure events (fire, flood, etc.).

4. Additional Services

- Counseling and consultations for process optimization and efficiency improvements.

- Recommendations for new processes, modules, and technologies to enhance user experience.

- Support for digital transformation initiatives.

- Suggestions for integration, interoperability, and data exchange with external registers.

5. Deliverables:

- Detailed maintenance reports.

- Monitoring dashboards and alerts.

- Updated documentation for system changes and optimizations.

- Knowledge transfer sessions for Bank personnel.

6. Upgrades / changes:

Upgrading the software solution refers to development activities and changes to the application that are not related to error correction and are performed at the request of the Bank to meet evolving requirements.

All activities listed below should be included in the regular maintenance:

- Adjustments due to changes in legal or regulatory requirements.

- Enhancements to existing functionalities for improved performance or usability.

- Development of new functionalities to support business needs.

- Modifications to existing processes or workflows.

- Development of new application modules and interfaces (server, mobile, and web) for the Bank’s website.

- Support of the Bank for testing the changes.

- Infrastructure-related changes required due to new functionalities or other needs (security, performance, operational, etc.).

7. Deployment of New Versions:

Installation and deployment of new application, including:

- Planned Upgrades:

Deployment of upgraded versions according to an agreed schedule and plan, approved by the Bank. Testing and verification will be performed jointly by the Vendor’s QA team and the Bank’s designated team.

- Critical Fixes (Hotfixes):

Deployment of versions addressing critical defects in the production environment, following approval by the Bank. Testing will be conducted by the Vendor’s QA team.

8. Service Level and Governance:

The Vendor should deliver all included upgrade and adaptive maintenance activities under the following governance, at no additional cost:

- Change management: intake, analysis, estimation, approval workflow.

- Environment management: deployment to development, test/UAT, and production.

- Quality assurance: unit, integration, regression and UAT support.

- Documentation: updates to technical/admin guides, data structures, release notes.

- Compliance: alignment with regulatory and security requirements.

- Reporting: monthly consumption report of included capacity and progress status.

The following items are excluded from the scope of this request, i.e. will be managed by the Bank:

- Third-party licenses, subscriptions, or usage fees required by the Bank.

- Major platform re-architecture that fundamentally changes the agreed solution baseline (if outside scope).

- New external systems beyond the Bank’s website ecosystem.

Where exclusions apply, impact assessment, change planning, and integration design should still be included under the maintenance if they pertain to the Bank’s website scope.

# Other obligations of the Vendor

1. Documentation

The Vendor must deliver all relevant documentation necessary for the efficient functioning of the website, application software, and associated databases.

Documentation requirements include:

- Description of the data structure

- Functional specification of the software and technical solution

- Technical documentation for administration and maintenance

Documentation must be:

- Updated after every system or code change.

- Provided in electronic format.

- Sufficient to enable independent work by the Bank’s IT staff.

2. Testing

Testing of delivered components will be conducted jointly with the Bank’s designated personnel. During testing, the following criteria must be validated:

- System response time: Less than 3 seconds.

- System availability: Greater than 99% monthly uptime (excluding outages caused by external factors such as network failures, internet connectivity issues, or private cloud infrastructure problems).

3. Warranty

The Vendor must provide a warranty for the entire duration of the contract, confirming that the delivered solution will function as intended under proper usage and in the agreed environment.

During the warranty period, the Vendor is responsible for correcting all errors and deficiencies caused by hidden defects in the solution.

4. Data Confidentiality

The Vendor must ensure data confidentiality for the whole team involved in the project, in compliance with applicable Data Protection Laws.

5. Problem Reporting and Support

The Bank will report issues and upgrade requests through the designated support system or via email.

- Both parties will designate official contact people for communication.

- The Vendor must provide instructions for using the support system immediately after signing the contract.

The support system must:

- Record all requests for interventions or upgrades.

- Enable planning, task allocation, code verification, testing, and deployment.

- Support full Application Lifecycle Management (ALM) processes.

Critical issues may be reported by phone, followed by email or support system entry.

For change requests:

- The Bank will submit specifications in writing.

- Upon approval, the Vendor will proceed with development, testing, and deployment.

6. Change management

The Vendor must provide a comprehensive Change Management Plan for the Website, covering all phases of development, testing, and formal approval of changes.

7. Vendor Responsibilities for Cyber Security of the Website:

- Log Monitoring:

  - Implement and maintain log monitoring processes to detect anomalies, potential threats, and compliance violations.

  - Provide regular reports and alerts as per agreed frequency and severity levels.

- Security Contact Point:

  - Assign a person or team responsible for handling all security-related concerns, incidents, and requests.

  - Ensure availability of this person or team during agreed business hours and for critical incidents on a 24/7 basis.

- Escalation Process:

  - Define and document an escalation procedure for unresolved or high-severity security issues.

  - Share contact details and escalation hierarchy with the Bank.

- Service Level Expectations in the Incident Response Plan, as defined in the cyber security requirements:

  - Response time for security incidents.

  - Resolution time for incidents.

# Cyber security requirements

From cyber security perspective the Vendor should provide the following measures and accordingly be part of the RFP for the web page. These measures should be included as part of Proposal and included in the maintenance:

- WAF

As part of the project the Vendor should support implementation of a Web Application Firewall (WAF) chosen by the Bank to protect against common attacks (SQL injection, XSS). The WAF should work in monitoring mode for several months, until configured correctly, and then set in active mode.

The WAF should support:

- protection against OWASP Top 10 vulnerabilities

- include virtual patching, API security and bot mitigations

- to support PCI-DSS compliance reporting

Vendor should provide support for the website part for:

- implementation of the WAF solution

- monitoring and configuration of the WAF solution

The Vendor as part of the solution should plan implementation of particular security measures/tools to provide effective security risk management:

- Data Protection

- Encryption

  - In transit: minimum TLS 1.2 or higher

  - At rest: AES-256

- Authentication & Access Control

- Implement MFA: Mandatory for admin and privileged accounts based on Microsoft Intune integration

- Role-based Access: Limit access to sensitive data strictly to authorized personnel

- Logging & Monitoring

- Centralized Logging: Collect logs for system and security events.

- SIEM Integration and creating customs rules for for real-time threat/offensive detection

- Vulnerability Management

- Security testing:

For each major change (more than ~20% of change in functionalities or incorporating new technology or installation of new modules) or on a quarterly period, the Vendor must support and assist in security testing.

- Patch Management:

Immediate patching of the website for critical vulnerabilities.

- Penetration test:

All findings - vulnerabilities and high risks - must be immediately resolved and included in the maintenance.

- Any finding connected with patching cadence must be resolved in accordance with the risk assessment:

  - Low risk – in 3 months

  - Medium risk – in 1 month

  - High risk – immediately

- Incident Response & Resilience

The Vendor must include an Incident Response Plan in its offer defining:

- Escalation paths and reporting timelines:

  - Maximum response time of 15 minutes of critical errors for all Working Days and 1 hour in non-WD

  - Maximum response time of 15 minutes of website unavailability for all Working Days and 1 hour in non-WD

  - Maximum response time of 15 minutes for security incidents for all Working Days and 1 hour in non-WD

- Test incident response procedures at least annually.

- Proactive Security Monitoring

- Daily checkups

Vendor should provide standard low level regular checkups of access, security and event logs that should be performed daily. These checkups should recognize common indicators of compromise:

  - Failed logins

  - SQL injection attempts

  - Unexpected admin actions

  - WAF alerts

  - Change of Access Control Policies

- Monthly checkups

Vendor should perform a regular monthly security checkup with comprehensive analysis and vulnerability assessment. The following actions are expected:

  - Perform log-correlation across multiple sources (web server, WAF, DB, applications)

  - Identify long-term trends, advanced persistent threats (APT) indicators

  - Validate patching and configuration compliance

  - Produce security posture reports for management

  - Report newest threats, campaigns targeted to or that can pose a risk for web sources administered by the Vendor

- Backup & Recovery:

- Website backups and backup verification procedures

- Test recovery procedures on regular basis

- Business Continuity:

- Implement redundancy of components and failover mechanisms

- Secure Coding:

Vendor’s work should be guided by Implementing a SDLC and Secure Coding best practices for:

- Input validation

  - (sanitize user inputs, whitelisting, format, length)

  - (PHP example): Avoid trusting $_GET, $_POST, $_COOKIE directly

- Prevent injection attacks

  - avoid dynamic SQL queries

  - escape usage of special characters in queries

  - usage parameterized queries)

    - (PHP example): Do not allow user input into SQL queries

- Secure Authentication

  - strong password policies,

  - MFA,

  - password hashing)

    - (PHP example): Hash passwords with password_hash()

    - (PHP example): Verify with password_verify()

    - Enforce MFA for admin accounts

- Session management

  - use secure cookies with HTTP only and secure flags,

  - session timeouts, automatic logout

    - Use secure session settings

    - Regenerate session ID after login

- Encode output to prevent Cross-Site Scripting (XSS)

  - Use Content Security Policy headers

    - Escape usage of ‘unsafe-eval’, ‘unsafe-inline’ . . .

    - Solving potentially vulnerable, based on best practices, CSP settings

  - Escape output using htmlspecialchars()

- Use frameworks built-in encoding functions with:

  - built-in functions that automatically encode output before rendering it in the browser

  - ensures that any user-supplied data is treated as text, not executable code

  - Instead of writing your own escaping logic, trust the framework’s built-in encoding

- Use https everywhere by:

  - Force HTTPS

  - Add security headers

- Secure file upload

  - validate size and type

    - Validate MIME type and size

  - store upload outside web root,

- Error handling

  - do no expose sensitive information in error messages or stack traces

    - Disable detailed error messages in production

    - Log errors securely

    - Manage robots.txt

- Secure configuration

  - disable directory listing and unnecessary services,

  - apply least privilege principle for application accounts,

  - keep libraries updated

    - Regularly update the Content Management System (CMS) to the latest stable version

    - Regular update of libraries

- Follow Common vulnerabilities:

  - Address common vulnerabilities (injection, broken authentication, sensitive data exposure, XSS, security misconfiguration, known vulnerabilities)

      - Regularly review code against OWASP guidelines

- Proactive Monitoring

Vendor should advise on tools and systems for continuous monitoring of:

- website usage,

- client access,

- website accessibility with system for auto alarming in case of inaccessibility or error generation

- performance and resources usage,

- behavior analysis for creating a framework of expected traffic and performance for accurate detection of unexpected system or user behavior

  - sudden increase of traffic in unusual periods

  - sudden increase of utilized resources usage in unusual periods

  - un-usual (time, location, device) for privileged account use

# ANNEX B - FINANCIAL PROPOSAL

## 1. Price List

The Vendors should submit the following price list table, completed.

| ID | Skill Area | Cost (€) |
| --- | --- | --- |
| IT.1 | Phase 1: Website implementation on CMS on Microsoft Azure |  |
| IT.2 | Phase 2: Full website redesign |  |
| IT.3 | Adaptive Maintenance (monthly) |  |

It is noted that the prices to be submitted must correspond exactly to the requirements as described in this RFP. In any case of differentiation, there must be a relevant note in the financial offer.

If there is a differentiation in the cost depending on the method of implementation of the project, there must be a relevant note in the financial offer with a clear reference / analysis of the differentiations / changes in cost.

## 2. Clarifications

- Invoicing will be made at regular intervals to be agreed between the Bank and the Vendor.

- Payment of the invoices will be made by the Bank to an account held by the Vendor within 30 days from the date of receipt.

- “The Vendor is obliged when invoicing:

  - to follow the terms of invoicing as stated in the relevant contract (if any) or in the assignment/purchase order,

  - to indicate on the invoice the items/services supplied, the duration of the cooperation (if any), as well as the number of the contract (if any) and the relevant purchase order of the Bank.

- The prices shall include all costs of the Vendor and charges (taxes, fees, food expenses, accommodation expenses, travel expenses, etc.) existing or future, without exception, in accordance with this issue and those detailed in the Annexes to this Invitation to Submit a Tender.

- No advance payment shall be given under any circumstances.

- Prices will be expressed in EUROS (€) and will not include VAT.